WEEKLY CAPSTONE PROJECT PROGRESS REPORT

Week No.: 1

Date: September 9, 2026

Project Title: P.O.S. and Laundry Shop Management System for Pia’s Laundry Shop

Group Members: Genann Edward Carpio, Ericson Cuaresma, Freraq Paulo Navarro

1. MILESTONE

Current Milestone: ☑ Development   ☐ Proposal   ☐ Requirements Gathering   ☐ System Analysis   ☐ System Design   ☐ Testing   ☐ Documentation   ☐ Deployment / Implementation   ☐ Final Presentation / Defense

Target Milestone / Output for This Week:

Establish the project foundation by reviewing the shop’s needs, planning the system structure, and beginning the login interfaces and dashboards for administrator and staff users.

Milestone Status: ☑ Ongoing   ☐ Completed   ☐ Delayed

2. ACCOMPLISHMENTS THIS WEEK

•  Reviewed the laundry shop’s basic transaction and order management needs and outlined the initial system scope.

•  Started the login interface for administrator and staff accounts.

•  Started the administrator and customer-facing dashboard layouts and organized the initial user interface.

•  Set up the initial PHP and MySQL project structure for local development with XAMPP.

3. OVERALL PROJECT PROGRESS

Progress: 20%

Schedule Status: ☑ Slightly Behind   ☐ On Schedule   ☐ Delayed

The project is in its initial development stage. The early estimate reflects the setup and interface work completed so far; core transaction and order functions remain to be developed.

4. PROBLEMS / CHALLENGES

•  Some development tasks took longer than expected while the team established the project structure and interface layout.

•  The login and dashboard pages needed refinement to make the navigation and user roles clear.

•  The team had to coordinate work across different system components and manage time effectively.

5. ACTIONS TAKEN / SOLUTIONS

•  Reviewed and adjusted the initial code and page layouts as development progressed.

•  Built the login and dashboard components in smaller steps to make the work manageable.

•  Identified the core modules to be developed next: point of sale, services, customers, and order tracking.

6. PLANS FOR NEXT WEEK

•  Complete the basic login and dashboard flow for administrator and staff users.

•  Develop service and customer records and begin the point-of-sale workflow.

•  Define the order fields and status stages needed for laundry processing.

7. ADVISER’S COMMENTS

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

Prepared by: Ericson, Genann, and Freraq

Date: September 9, 2026

Adviser: Engr. Vincent Bienric Bravo

Date: ____________________

WEEKLY CAPSTONE PROJECT PROGRESS REPORT

Week No.: 2

Date: September 16, 2026

Project Title: P.O.S. and Laundry Shop Management System for Pia’s Laundry Shop

Group Members: Genann Edward Carpio, Ericson Cuaresma, Freraq Paulo Navarro

1. MILESTONE

Current Milestone: ☑ Development   ☐ Proposal   ☐ Requirements Gathering   ☐ System Analysis   ☐ System Design   ☐ Testing   ☐ Documentation   ☐ Deployment / Implementation   ☐ Final Presentation / Defense

Target Milestone / Output for This Week:

Develop the main daily operating workflow, including service pricing, customer records, point-of-sale transactions, receipts, and laundry order tracking.

Milestone Status: ☑ Ongoing   ☐ Completed   ☐ Delayed

2. ACCOMPLISHMENTS THIS WEEK

•  Expanded authentication and role-based access for administrator and staff accounts.

•  Developed service and customer management pages for the shop’s price list and customer records.

•  Built the point-of-sale flow for walk-in and drop-off orders, quantity entry, discounts, payment methods, and change calculation.

•  Added order records, status updates, order history, and printable receipts.

•  Connected the main sales and order pages to the MySQL database.

3. OVERALL PROJECT PROGRESS

Progress: 50%

Schedule Status: ☑ Slightly Behind   ☐ On Schedule   ☐ Delayed

The primary sales and order workflow is taking shape. Administrative tools, complete reporting, and broader system validation remain in progress.

4. PROBLEMS / CHALLENGES

•  The sale, customer, service, and order records needed to remain consistent when a transaction was saved.

•  The team needed to make order statuses and receipt details easy for staff to understand.

•  Additional work was required to check how different payment methods and order types appear in records.

5. ACTIONS TAKEN / SOLUTIONS

•  Organized the main workflow into separate pages for point of sale, customers, services, and orders.

•  Used database transactions for saving sales and their order details together.

•  Added a status history so staff actions on an order can be reviewed.

6. PLANS FOR NEXT WEEK

•  Complete management and reporting tools for shop administrators.

•  Add inventory, expense, and cashier cash-closing workflows.

•  Review refunds, public order lookup, and data backup needs.

7. ADVISER’S COMMENTS

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

Prepared by: Ericson, Genann, and Freraq

Date: September 16, 2026

Adviser: Engr. Vincent Bienric Bravo

Date: ____________________

WEEKLY CAPSTONE PROJECT PROGRESS REPORT

Week No.: 3

Date: September 23, 2026

Project Title: P.O.S. and Laundry Shop Management System for Pia’s Laundry Shop

Group Members: Genann Edward Carpio, Ericson Cuaresma, Freraq Paulo Navarro

1. MILESTONE

Current Milestone: ☑ Development   ☐ Proposal   ☐ Requirements Gathering   ☐ System Analysis   ☐ System Design   ☐ Testing   ☐ Documentation   ☐ Deployment / Implementation   ☐ Final Presentation / Defense

Target Milestone / Output for This Week:

Add administrative and shop-control features, connect reporting to recorded transactions, and prepare the system for systematic testing and final documentation.

Milestone Status: ☑ Ongoing   ☐ Completed   ☐ Delayed

2. ACCOMPLISHMENTS THIS WEEK

•  Added expense recording, dashboard summaries, and reports for sales, expenses, net income, top services, and payment methods.

•  Added inventory stock tracking, low-stock alerts, and stock movement records.

•  Implemented cashier cash sessions and daily closing calculations.

•  Added cancellation reasons, refund records, public order status lookup, and a ready-to-send SMS message for staff.

•  Added administrator backup and restore tools, employee management, and shop settings.

•  Updated the project documentation to describe installation, database structure, and user workflows.

3. OVERALL PROJECT PROGRESS

Progress: 80%

Schedule Status: ☑ Slightly Behind   ☐ On Schedule   ☐ Delayed

Most planned application modules are present in the project. The estimate reflects implementation progress; systematic testing, issue resolution, and deployment preparation remain.

4. PROBLEMS / CHALLENGES

•  The connected modules require end-to-end checks, particularly reports, refunds, inventory expenses, and cash closing.

•  Existing databases need an additive upgrade path so shop records are preserved during migration.

•  SMS messages are prepared for staff to send manually, and online payment processing is not part of the system.

5. ACTIONS TAKEN / SOLUTIONS

•  Separated the database setup for a fresh installation from the additive migration for an existing database.

•  Added role checks so administrative tools are restricted to administrator accounts.

•  Documented the remaining validation work and kept testing and deployment on the next milestone list.

6. PLANS FOR NEXT WEEK

•  Run functional tests for user roles, transactions, order status changes, receipts, refunds, reports, and cash closing.

•  Check both fresh database installation and upgrade procedures using test data.

•  Fix any issues found, complete the user guide, and prepare deployment and presentation materials.

7. ADVISER’S COMMENTS

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

Prepared by: Ericson, Genann, and Freraq

Date: September 23, 2026

Adviser: Engr. Vincent Bienric Bravo

Date: ____________________